## Team Name - Team 7 Company

## Sprint Name - Sprint 0

### Backlog Refinement

* Add current week task
  + Brainstorming final project ideas
  + Voting on a final project idea
  + Starting introductory work

### Rolled Over Tasks

None

### Sprint Tasks

List out the tasks you have in this sprint, along with their story points and assignee. Add rows as needed.

| Task Name | Assignee | Story Points (1 for easy and simple. 10 for difficult and complex) |
| --- | --- | --- |
| Brainstorming final project ideas | Synah, Evan, Austin, Brandon | 2 |
| Voting on a final project idea | Syniah, Evan, Austin, Brandon | 2 |
| Sprint 0 documentation | Syniah, Evan | 4 |

## 

## Team Name - Team 7 Company

## Sprint Name - Sprint 0

## Stand Up Date - 3/30/2023

### Update for Syniah

1. What have I accomplished - I completed the introduction, product vision statement, customer description, project scope and objectives, ethical concerns, hardware and software resources, timeline chart, task milestone description, resource table, and team charter sections of the final report.
2. What will I accomplish - I will create personas, user stories, storyboards, and features for the feature list.
3. What blockers do I have - None.

### Update for Evan

1. What have I accomplished - I helped complete the introduction, product vision statement, customer description, project scope and objectives, ethical concerns, timeline chart, task milestone description, resource table, and team charter sections of the final report.
2. What will I accomplish - I will create personas, user stories, storyboards, and features for the feature list.
3. What blockers do I have - None.

### Update for Austin

1. What have I accomplished -
2. What will I accomplish -
3. What blockers do I have -

### Update for Brandon

1. What have I accomplished -
2. What will I accomplish -
3. What blockers do I have -

### Blockers

After everyone gives updates, discuss and write down what your team will do to alleviate any blockers that came up in the meeting.

## Team Name - Team 7 Company

## Sprint Name - Sprint 0

## Stand Up Date - 03/28/2023

### Update for Syniah

1. What have I accomplished - I brainstormed and voted on final project ideas.
2. What will I accomplish - I will complete the introduction, product vision statement, customer description, project scope and objectives, ethical concerns, hardware and software resources, timeline chart, task milestone description, resource table, and team charter sections of the final report.
3. What blockers do I have - None.

### Update for Evan

1. What have I accomplished - I brainstormed and voted on final project ideas.
2. What will I accomplish - I will help complete the the introduction, product vision statement, customer description, project scope and objectives, ethical concerns, timeline chart, task milestone description, resource table, and team charter sections of the final report.
3. What blockers do I have - None.

### Update for Austin

1. What have I accomplished -
2. What will I accomplish -
3. What blockers do I have -

### Update for Brandon

1. What have I accomplished -
2. What will I accomplish -
3. What blockers do I have -

### Blockers

None.

## Team Name - Group 7

## Sprint Name - Sprint 0

Answer the first three questions before moving on to your action items. There should be at least one item per the first three questions with a minimum of four items total, so at least one question will have more than one answer. In addition to an answer, list which team member contributed that answer. Once complete, move on to your action items, which you should write as a team. Come up with at least two action items.

### What went well?

* Voting on a final project idea - Syniah

### What could have gone better?

* Brainstorming more final project ideas. We only had two or three ideas. - Syniah

### What did we learn?

* We had a solid idea for the project and could set a plan to complete the project. - Syniah

### What are our action items?

* Create personas, user stories, and story boards
* Create a feature list
* Make a UI mockup
* Complete a ERD

**Team Name: Group 7**

**Team Charter:** [**Group 7 Charter**](https://docs.google.com/document/d/1sKBfhTYUClz5ef0JrFlYS2-2gwkGsT6Ou82hp5Lz35k/edit?usp=sharing)

**Trello Board:** [**Group 7 Trello Board**](https://trello.com/invite/b/PhV72bbl/ATTI52e7351dca4db4fc45a3c1fd78c1ff998FE78F9D/team-7-spring-2023-itsc-3155)

**Github:** [**Group 7 Github Repo**](https://github.com/EvanPulido1/ITSC-3155-Group-7-Final-Project) **Final Project Proposal/Report:** [**Group 7 Final Report**](https://docs.google.com/document/d/1Dkct142DgAwZSupkrYbH9ZXE72yKYxca1IiBCk-l6Bk/edit?usp=sharing)

**3/30/2023**  
Members present: Syniah Peterson, Evan Pulido, Austin Jackovich, Brandon Jones  
Mode of communication: Zoom and Discord

Items discussed and Takeaways

Action items: Syniah will present and vote on a project idea by 03/30/2023. Evan will present and vote on a project idea by 03/30/2023. Austin will present and vote on a project idea by 03/30/2023. Brandon will present and vote on a project idea by 03/30/2023.

**3/28/2023**  
Members present: Syniah Peterson, Evan Pulido, Austin Jackovich, Brandon Jones  
Mode of communication: Zoom and Discord

Items discussed and Takeaways

Action items: Syniah will brainstorm project ideas by 03/30/2023. Evan will brainstorm project ideas by 03/30/2023. Austin will brainstorm project ideas by 03/30/2023. Brandon will brainstorm project ideas by 03/30/2023.